Blackpool Council’s migration experience – case study

Type of data	Digital
LLC system software	Idox Acolaid
Number of charges	37,913

Top 10 lessons learned from Blackpool
Click on any item to read more.

Invite HM Land Registry’s (HMLR) business analysts in to look at your data and how your Local Land Charges (LLC) system operates.as soon as possible.

Have the right people in place at the right time.

No one solution to data migration fits all, so work closely with HMLR to determine the best way forward for your own situation.

“Get on the bus early,” says Carl.

Volunteer for data extraction and analysis.

Make sure you know your data, where to get it and how to get it out of your system.

Make sure you’ve got a really good team.

Read the pre-migration guide and get your data as close to what HMLR want as possible.

Work closely together; you can be confident in HMLR’s expertise with spatial data.

The amount of work required is not insurmountable.

HMLR can put you in touch with any of the Blackpool or HMLR team if you want to ask further questions: llcproject@landregistry.gov.uk.

Advice for other local authorities

Invite HMLR’s business analysts to look at the data and how your LLC system operates.

Richard Evans, HMLR Business Analyst, explained ‘It would have been better for me to understand very early on why their data was held in a certain way and how it translates to what we need rather than finding out as we went along.’ Once you know what’s needed, you can start on getting everything into the right format.

Have the right people in place at the right time.

Paula Evans, HMLR Delivery Lead realised that to get a document signed at a meeting, you’d need to arrange for the right people to be there. ‘If you need a legal document such as the collaboration agreement reviewed, agreed and signed during a meeting, then you are probably going to need someone from the legal department to attend. If you need to arrange for extraction of the data then you are going to need someone with IT expertise as well as someone who understands the LLC register.

‘We were lucky that at Blackpool Sarah Rolfe not only had the IT capability to provide an extract as she’s the Business Support Manager, but that she is also involved with and manages the LLC team and so understands the content of the data.’

No one solution to data migration fits all, so work closely with HMLR to determine the best way forward for your own situation.

Rod Else, HMLR Data Quality Manager, has acted on a lot of the lessons learned from Blackpool’s migration. ‘Blackpool’s feedback on inaccurate polygons indicated that they were expecting us to define an actual local land charge extent. All we were doing was making an association to give them a candidate for making a decision. We are now finessing that process. We have agreed to isolate properties with straightforward postal addresses, for example, 1 Coronation Street, because we are fairly confident that the HMLR or Inspire polygon is a good fit for those charges. But if it’s a more complex address or property description, for example 1-17 Coronation Street, then we say that we are unlikely to be able to give you an exact match.’

“Get on the bus early”.

Carl Carrington and Paula Evans urge local authorities to start working on their data as soon as possible. ‘But before you start working on it, have that initial meeting with us so that we can talk about what work needs to be done and ensure that it’s being completed in conjunction with the pre-migration guide.’ Use our data analysis tool to help you make a start on this.

Volunteer for data extraction and analysis.

As Rod Else explains, ‘For me the work with Blackpool reinforced our suspicions that the earlier we can get a look at a local authority’s (LA) data, even if it is a warts and all kind of dirty slice, then the better position we are in to look at it from a more holistic view to gain a clear direction on the activities needed to prepare for migration.’

Contact llcproject@landregistry and we’ll use our data analysis tool so that we both know your starting point.

Make sure you know your data, where to get it and how to get it out of your system.
Sarah Rolfe, Senior Business Support and ICT Manager at Blackpool Council, suggests you work on your data from the very start. ‘Look at the things that could potentially be wrong or incomplete to save yourself money down the line. Don’t just take it for a given that HMLR will be there to help with all the steps that are necessary. If your authority is not part of Phase 1 then why not look at the data now, see how it is and make sure that it does have the basics on it… that it’s not just fit for you but what if someone else was to look at it?’

Contact us at llcproject@landregistry.gov.uk and ask to use our data analysis tool to help you make a start on this. You can also read our pre-migration guide.

Make sure you’ve got a really good team.

‘I’ve been so fortunate here to have that kind of team… without them it would not have succeeded,’ says Sarah Rolfe.

Read the pre-migration guide and get your data as close to what HMLR want as possible.

Rod Else urges you to submit your data to HMLR early ‘because that will help you to realistically understand how much time and effort it will potentially take to deal with issues. Work closely with us so that we can help you through the things you need to do and get a clear understanding that maybe fix number one isn’t necessarily the end game.’

The amount of work required is not insurmountable.
Blackpool’s experience proves it! You’ll see that some of the welcome pack contents are included expressly as a result of the feedback here.

Read more about who was involved and how they resolved issues.

Who was involved?

Blackpool Council	HM Land Registry LLC Programme
Sarah Rolfe / Senior Business Support and ICT Manager (head of the Land Charges team)	Paula Evans / Delivery Lead
Carl Carrington / Head of Planning and Quality Control (Sarah’s line manager)	Rod Else / Data Quality Manager
Nicola Steen / Local Land Charges Officer	Richard Evans / Business Analyst
Wendy Hogarth / Planning Officer	Steven Brazier / Data Analyst
	Matt Mayne / Data Analyst
	Mark Griffin / Technical Lead

Resolving issues

Spatial data
Blackpool’s spatial data included a lot of point geometries. HMLR’s LLC Register requires spatial data which shows the full extent of the land affected by the charge.

HMLR has polygons for most of the registered land in England and Wales. Rod Else, HMLR Data Quality Manager, and his team could therefore match Blackpool’s point geometries to any properties where the points landed inside them. However, Sarah Rolfe at Blackpool still found around 50% of the data unacceptable for reasons such as:

The point supplied needed to affect an entire street of houses; HMLR simply supplied the polygon for the house in that street where the point fell.

Slight differences in what HMLR would consider the property extent and what Blackpool Council would map.

That’s when a team from HMLR went to work in the council offices. They checked the extent provided by HMLR against the property address and the postcode and what was on the council GIS layer to see if they matched. If not, they agreed to use the extent supplied by the council.

Working together
The team from HMLR had around 100 years combined experience of working with spatial data and this gave Sarah Rolfe and her team the confidence to allow them to provide support.

HMLR’s team produced an exceptions report for more complex spatial data so that council staff could review and make decisions on those.

As Paula Evans explained, an important part of the process was checking the data with the LA. If, for example, I looked at somewhere called “50-60 The Promenade” but the charge was against “Carousel Amusements”, I might think that there was an error whereas the council team would know that they were the same property and so could deal with those exceptions.’ This was a good example of LA local knowledge complementing HMLR’s technical expertise to produce the right result.

Duplication of effort
HMLR business analysts analysed data in quite an iterative manner. There were some situations where resolving one issue threw up four or five more problems they couldn’t have anticipated at the time.

Because of this there were times when both the council team and HMLR staff ended up going into the same record more than once to make amendments based on the most recent analysis. Sarah Rolfe agreed that duplication of work was a frustration but is pleased that the learning from this will make a difference to other LAs further down the line. The LLC team at HMLR have made improvements to the process based on this experience.

Post codes
Quality Gate 2 flagged about 5000 charges coming up as outside the appropriate postcode area. HMLR did some simple address matching involving picking out correct postcodes for all the charges and checking if the charge extents now matched postcode areas. That reduced to about 300 the charges for the council team to check separately.

Timescales
Paula Evans was accountable for ensuring the migration timescales were adhered to, but ongoing analysis and creation of spatial data were difficult to predict. Blackpool’s perception of having their LLC data ready and HMLR’s expectations didn’t match up. As a result, both Rod Else’s HMLR data team and Sarah Rolfe’s team at the council were regularly asked to complete unforeseen activities which they hadn’t factored into their schedule. Sarah commented it was important to remember ‘that we were only the fourth local authority to migrate so our journey provided a huge learning curve for both HMLR and us.’ The learning from this will be a big help to other LAs migrating later on.

Any questions?
llcproject@landregistry.gov.uk