Norwich City Council’s migration experience – case study

Type of data	Hybrid - paper and digital
LLC system software	Idox Uniform
Number of charges	34,752

Top 10 lessons learned from Norwich City Council

1. Build a list of all types of charges held, and the volumes for each.

2. Implement a method of verifying data transferred electronically.

3. Identify data owners for all types of charges, and who is able to make decisions regarding them.

4. Employing a dedicated team of agency staff to transform data can prove highly efficient and value for money.

5. On-board your IT teams as early as possible in the process.

6. Wherever possible, make use of templates and best practice identified by local authorities who have already migrated their data.

7. Build robust communication channels early on in the process, using the best tools available.

8. On-board service areas and partners as early as you can, even if there is little chance of them being needed.

9. Don’t underestimate the amount of back-and-forth that could be required to resolve issues.

10. Identify changes required to processes and service that the project will have after go live.

HM Land Registry (HMLR) can put you in touch with the Norwich City Council or HMLR teams if you want to ask further questions: llcproject@landregistry.gov.uk.
Advice for other local authorities

1. Building a list of all types of charges held, and the volumes for each, will give you a clear idea of the volume of work that will need completing, but will also help to identify data owners, and anything that might be missing.

2. Given the volume of data that could be transmitted back and forth, things can, and will, get lost in translation. Agree a process to verify that what has been received is what was transmitted. It will save time later on and reduce the chance of missing data.

3. Identify data owners for all types of charges, and who is able to make decisions regarding them. This will help establish communication routes and speed up the decision-making process.

4. Employing a dedicated team of agency staff to transform data can prove highly efficient and value for money. This enabled us to concentrate on the specific requirements for digitising our data and focus more closely on the task in hand. This resulted in greater efficiency during the process and helped minimise errors in the data.

5. IT will be pivotal to extracting, manipulating, transmitting or obtaining data, so the sooner they are on side and aware of potential requirements the easier things will be to keep moving.

6. If you’re stuck for a solution or unsure how to approach a problem, then it makes sense to see if another authority had similar issues, and how they managed to find a solution. It may not work totally for your situation but could provide ideas and options you may not have considered.

7. Communication is key. Building defined communication routes will speed responses up and help you keep track of progress. If you can, make use of specialist collaboration tools (we used Slack) that help simplify this process and provided increased viability. Email alone is not a good enough solution.

8. Identifying and informing service areas who may be required to play a part in the project and keeping them aware of what is happening will keep these channels open if you need information or to make decisions.

9. Don’t underestimate the amount of back-and-forth that could be required to resolve issues. Getting answers may not be as straightforward as you would like. Resolving questions about decades-old data may require you to don a deerstalker and pick up a magnifying glass to solve the case.

10. ‘Normal’ service will be different after go-live. Identify these changes as early as possible to allow time to implement, change, and train staff beforehand.

Read more about who was involved and how they resolved issues.

Who was involved?

Norwich City Council	HM Land Registry LLC Programme
Chris Lewis / Karen Watts / Land Charges Advisers	Louise Howe / Delivery Lead
Sonya Anderson / Business Support Team Leader	Rod Else / Data Quality Manager
Jeremy Eaves / Team Leader - Dev Technicians	Ben Darling / Business Analyst
Jeff Taylor / GIS Development Officer	Mark Griffin / Technical Lead
Dan Badham-Browne / Contact Development Manager

Resolving issues

Quantity and quality of data held
As we held data in every possible format, we had to undertake a digitisation exercise, bringing all versions together. Although this was almost entirely manual, the end product of clean, verified data has already proven valuable to the authority.

Communication
There will be a lot of communications during the project, and email alone just isn’t good enough at keeping track of all the various threads. Spreadsheets may help, but we would recommend looking at an online collaboration tool, like Slack, that could assist multi-channel communications and collaborations.

Final phase before go-live
By this point, everything is speeding up. If you haven’t done so already, then this is the time to make sure your business plans and processes are in place ready for business as usual after go-live. This can be a lengthy project, so also make sure that you know the availability for all involved and have made alternate arrangements if key project members are away for long periods of time.

Further information

Video: Creating a national LLC Register
Video: How to add, update or cancel charges on the LLC Register using the Maintain service
Video: Searching for local land charges on GOV.UK
Practice Guide 79: Local Land Charges
Infrastructure Act 2015
LLC Act 1975 (as amended)
LLC Rules 2018
LLC Fees (England) Rules 2018
New burdens information
Read our pre-migration guide for more detailed information on preparing your data.

Any questions?

Contact llcproject@landregistry.gov.uk