Peterborough City Council’s migration experience – case study

Type of data	Hybrid - paper and digital
LLC system software	Idox Uniform
Number of charges	39,762

Top 10 lessons learned from Peterborough City Council

1. For paper records, plan carefully and consider how scanning will affect business as usual requirements
2. Ensure deadlines and expectations are clearly communicated
3. Take account of local authority resource
4. Make use of HM Land Registry’s (HMLR) comprehensive recording of errors and queries in spreadsheets
5. Spreadsheet created by HMLR Business Analyst to record charges created after the scan was easy to use and reduced the burden on the Local Land Charges Officer (LLCO)
6. Consistent and regular communication with delivery managers was the key to swift and accurate two-way reporting
7. Make use of HMLR subject matter experts
8. Ensure there is a full understanding of future processes after the handover call
9. Consider customer requirements after go-live
10. Try to plan for any impacts to CON29 requests

HM Land Registry can put you in touch with Norwich City Council or HMLR teams if you have further questions: llcproject@landregistry.gov.uk.
Advice for other local authorities

1. For paper records, plan carefully and consider how scanning will affect business as usual requirements. Scanning onsite will mean that it is easier to continue with your LLC department’s business as usual

2. Ensure deadlines and expectations are clearly communicated. It can be tricky to balance both HMLR transformation work and the business as usual requirements, and so it is very important to know MHCLG lines on search turnaround times

3. Take account of local authority resource – smaller departments are under more pressure when balancing priorities of business as usual and transformation and without clearly defined roles, there can be an overreliance on the authority’s LLC Operational lead

4. Make use of HMLR’s comprehensive recording of errors and queries in spreadsheets. These sheets made it easy to categorise different errors and were a good resource to refer to, which meant we could more strategically plan our own resource requirements and ensure fewer mistakes

5. The spreadsheet created by HMLR Business Analyst to record charges created after the scan was easy to use and reduced the burden on the LLCO. Having this sheet available allowed us to have visibility and maintain version control on our records going forwards

6. Consistent and regular communication with delivery managers was the key to swift and accurate two-way reporting. Building defined communication routes will speed responses up and help you keep track of progress

7. Make use of HMLR subject matter experts. For example, when liaising directly with HMLR’s data team, we ensured clear messages were circulated between both ourselves and the data team. This meant that progress and problems were accurately captured. Advice on dealing with issues, such as missing spatial extents, could then be dispensed quickly with both sides understanding what was required

8. Ensure there is a full understanding of future processes and contact points after the handover call. It is important that any queries or knowledge gaps are addressed, so that the immediate period after go-live goes smoothly

9. Consider customer requirements after go-live. There were instances of enquiries being made by personal search agents who did not know how to use the service effectively, though this was swiftly addressed through engagement with Peterborough’s Personal Search market by HMLR

10. Try to plan for any impacts to CON29 requests. It is likely that the transformation process could result in a downturn in CON29 requests, meaning that workloads after go-live can change. It is important to discuss this with stakeholders within the local authority to establish ways of working

Read more about who was involved and how they resolved issues.

Who was involved?

Peterborough City Council	HM Land Registry LLC Programme
Michelle Abbott / Senior Lawyer	Simon Parker / Delivery Lead
Alison Bett / Senior Local Land Charges Officer	Tash Scott / Data Manager
Chris Edwards / Planning Information Officer	Andy Short / Business Analyst
	Mark Griffin / Technical Lead

Resolving issues

Quantity and quality of data held
As we held data in every possible format, we had to undertake a digitisation exercise to bring all versions together. Although this was almost entirely manual, the end product of clean, verified data has already proven valuable to the authority.

Communication
There will be a lot of communications during the project. Spreadsheets may help to facilitate this, but we would recommend looking at an online collaboration tool, like Microsoft Teams, that could assist multi-channel communications and collaboration.

Final phase before go-live
By this point, everything is speeding up. If you haven’t done so already, then this is the time to make sure your business plans and processes are in place ready for business as usual after go-live. This can be a lengthy project, so make sure that you know the availability for all involved and have made alternate arrangements if key project members are away for long periods of time.

Further information

Video: Creating a national LLC Register
Video: How to add, update or cancel charges on the LLC Register using the Maintain service
Video: Searching for local land charges on GOV.UK
Practice Guide 79: Local land charges
Infrastructure Act 2015
LLC Act 1975 (as amended)
LLC Rules 2018
LLC Fees (England) Rules 2018
New burdens information
Read our pre-migration guide for more detailed information on preparing your data.

Any questions?

Contact llcproject@landregistry.gov.uk