Warwick District Council’s migration experience – case study

Type of data	Digital Spatial
LLC system software	IDOX Acolaid
Number of charges	67,288

Lessons learned from Warwick District Council

Plan resource in advance – use HM Land Registry (HMLR)’s tools and expertise to help with this.

Involve other departments, for example, planning and Geographic Information System (GIS) mapping from the start.

Include your legal team at the beginning so that everyone clearly understands the legal obligations.

Provide a sample of the data for HMLR to analyse before starting migration. Read more about the Data Analysis Dashboard tool.

Attend meetings with HMLR regularly to ensure all information is up to date.

Clarify what queries you will answer and those for HMLR to deal with.

Use a spreadsheet to record data issues.

HMLR can put you in touch with the Warwick District Council or HMLR teams if you want to ask further questions: llcproject@landregistry.gov.uk.

Advice for other local authorities

Plan resource in advance – use HMLR’s tools and expertise to
help with this
We didn’t realise what would be involved at the start of migration in terms of resource requirements – we were the first to migrate after all. Ask for clear guidance before you start.

Involve other departments, for example, planning and GIS from the start.
Involve all key stakeholders at the mobilisation meeting. We found that data queries relied on other departments, so include everyone right from the start.

Include your legal team at the beginning so that everyone clearly
understands the legal obligations.
Our Senior Responsible Owner did not fully understand the data collaboration agreement/license agreement. Make sure you liaise with HMLR’s Delivery Lead at the beginning of the process

Provide a sample of the data for analysis before starting migration.
Our data was not as good as we thought so data analysis stage took longer than anticipated. An analysis provides a holistic view of the scale of issues as soon as possible

Attend meetings with HMLR regularly to ensure all information is up to
date.
Things like the list for statutory provisions changed during migration.

Clarify what queries you will answer and those for HMLR to deal
with.
We were all unsure about this at the start which increased the time to resolve a query for customers. Set up a system to feed back anything you’re not sure of to the HM Land Registry processing team.

Use a spreadsheet to record data issues.
This identifies who could fix the issues and how to resource that. Liaise with HMLR on this so that both sides know the issues and who is working on them.

Who was involved?

Warwick District Council	HM Land Registry LLC Programme
Michael Martin – Systems and Business Improvement Officer	Paula Evans - Delivery Lead
Gary Fisher – Development Manager	Data Quality Manager / Rod Else
Mark Bayliss – GIS Manager
GIS Assistants x 2
Application Support Analyst

Resolving issues

Issues highlighted by data analysis
Following an initial upload (approximately 61,000 items) to HMLR for analysis, several issues were highlighted.

These included:

- Formatting issues within the local land charges descriptions
- Duplicate entries (approximately 2000)
- Spatial/geometry issues
- Incorrectly mapped charge types
- Data recording against old/superseded register
- Inconsistent recording of data against register
- Approximately 1000 charges which had no location/address details
- Approximately 2,500 charges where the charge creation date was later than the registration date.
- Issues around incorrectly entered originating authorities for several hundred items, where Warwick District Council were assumed to be the originating authority under various acts. Listed buildings are one example (all had been recorded against English Heritage).
- Planning applications captured at the wrong location.

Recapturing layers in plans data
On top of the highlighted issues, we also decided to use the GIS mapping layers to recapture some data such as listed buildings. These had previously been captured as individual properties rather than groups to make the data easier to search. This was a purely historic decision taken before we made full use of a Land and Property Gazetteer.

An example of this is where one listing included several properties which had been split and plotted individually. This historic decision contributed to the amount of duplicates highlighted during the analysis.

Manual and automatic corrections
Many of the issues were corrected manually, either by members of the GIS team or by the Systems and Business Improvement Officer within Development Services. Only the Charge Start/Register date issue was corrected automatically.

Many issues could have been avoided if we’d had a dedicated Land Charges Officer or team.

Further information

Video: Creating a national LLC Register
Video: How to add, update or cancel charges on the LLC Register using the Maintain service
Video: Searching for local land charges on GOV.UK
Practice Guide 79: Local Land Charges
Infrastructure Act 2015
LLC Act 1975 (as amended)
LLC Rules 2018
LLC Fees (England) Rules 2018
New burdens information
Read our pre-migration guide for more detailed information on preparing your data.

Any questions?

Contact llcproject@landregistry.gov.uk